**Summary**: Nick worked more on structure of game webpage. Designed and implemented JavaScript slider for screenshots. Worked on scalability of webpage. Fixed active page css on nav. Chris worked on styling the game, navs, and home page.

**Goals**: The website will start to take shape as we implement an overall theme. We will add more content to the genre pages.

**Problems**: We need to establish a common theme of the website.

|  |  |  |  |
| --- | --- | --- | --- |
| Time Log | | | |
| Estimated time to complete assignment => | | | 100 Hours |
| Date | Time Spent  (in hours) | Description | Author |
| 10/29 | 1 | Assigned roles, began brainstorming website ideas | Nicholas Hanoian  Chris McCabe |
| 11/5 | 2 | Decided on topic, created framework for development | Nicholas Hanoian  Chris McCabe |
| 11/8 | 3 | Created structure for site | Nicholas Hanoian |
| 11/9 | 1.5 | More work on site structure | Nicholas Hanoian |
| 11/9 | 1 | Site design | Chris McCabe |
| 11/13 | 2 | Created color function for rating | Nicholas Hanoian |
| 11/13 | 1.5 | CSS work for side box | Nicholas Hanoian |
| 11/19 | 6 | JS Slider: getting filenames, designing slider | Nicholas Hanoian |
| 11/25 | 3.25 | Styling nav (top&side) and game/home pages | Chris McCabe |
| 11/26 | 0.5 | Fixing nav css | Nicholas Hanoian |
|  |  |  |  |
|  |  |  |  |
|  | 21.75 | <=Total Time Spent |  |
|  |  |  |  |