**Summary**: Nick created about page and sidebar images. Changed color scheme, added homepage. Chris entered more games.

**Goals**: None.

**Problems**: None.

|  |  |  |  |
| --- | --- | --- | --- |
| Time Log | | | |
| Estimated time to complete assignment => | | | 100 Hours |
| Date | Time Spent  (in hours) | Description | Author |
| 10/29 | 1 | Assigned roles, began brainstorming website ideas | Nicholas Hanoian  Chris McCabe |
| 11/5 | 2 | Decided on topic, created framework for development | Nicholas Hanoian  Chris McCabe |
| 11/8 | 3 | Created structure for site | Nicholas Hanoian |
| 11/9 | 1.5 | More work on site structure | Nicholas Hanoian |
| 11/9 | 1 | Site design | Chris McCabe |
| 11/13 | 2 | Created color function for rating | Nicholas Hanoian |
| 11/13 | 1.5 | CSS work for side box | Nicholas Hanoian |
| 11/19 | 6 | JS Slider: getting filenames, designing slider | Nicholas Hanoian |
| 11/25 | 3.25 | Styling nav (top&side) and game/home pages | Chris McCabe |
| 11/26 | 0.5 | Fixing nav css | Nicholas Hanoian |
| 12/2 | 3 | Changed css and added breadcrumb nav | Nicholas Hanoian |
| 12/2 | 3 | Added more game content(csv, images) | Chris McCabe |
| 12/2 | 1 | CSS styling (color scheme consistency) | Chris McCabe |
| 12/3 | 2.5 | Added more game content(csv, images) | Chris McCabe |
| 12/3 | 6 | Worked on site structure (footer scalability) | Nicholas Hanoian |
| 12/4 | 1 | Styled footer | Nicholas Hanoian |
| 12/5 | 6 | Added content to homepage (recent games), added images on side of page, genre page sorts games alphabetically | Nicholas Hanoian |
| 12/5 | .5 | Editing CSS | Chris McCabe |
| 12/6 | 2 | Worked on responsiveness of images on side of page | Nicholas Hanoian |
| 12/6 | 6 | Created ‘about’ page, color scheme change and other CSS | Nicholas Hanoian |
| 12/6 | 1 | Adding game content(csv, images) | Chris McCabe |
| 12/7 | 4 | Adding game content(csv,images) | Chris McCabe |
| 12/7 | 1 | Editing logo and icon image | Nicholas Hanoian, Chris McCabe |
| 12/7 | 4 | Proofreading about page, adding more characters, removing divs | Nicholas Hanoian |
| 12/7 | 2 | Finalizing site | Nicholas Hanoian,  Chris McCabe |
|  |  |  |  |
|  |  |  |  |
|  | 70.75 | <=Total Time Spent |  |
|  |  |  |  |