**Summary**: Nick worked more on structure of game webpage. Styled footer, created form with relevant questions, fixed email, added breadcrumb nav, and worked on scalability. Chis added more game entries and worked on CSS.

**Goals**: The website is almost complete, we only need to touch up on a few things and put content on the home page.

**Problems**: We are now in a time crunch.

|  |  |  |  |
| --- | --- | --- | --- |
| Time Log | | | |
| Estimated time to complete assignment => | | | 100 Hours |
| Date | Time Spent  (in hours) | Description | Author |
| 10/29 | 1 | Assigned roles, began brainstorming website ideas | Nicholas Hanoian  Chris McCabe |
| 11/5 | 2 | Decided on topic, created framework for development | Nicholas Hanoian  Chris McCabe |
| 11/8 | 3 | Created structure for site | Nicholas Hanoian |
| 11/9 | 1.5 | More work on site structure | Nicholas Hanoian |
| 11/9 | 1 | Site design | Chris McCabe |
| 11/13 | 2 | Created color function for rating | Nicholas Hanoian |
| 11/13 | 1.5 | CSS work for side box | Nicholas Hanoian |
| 11/19 | 6 | JS Slider: getting filenames, designing slider | Nicholas Hanoian |
| 11/25 | 3.25 | Styling nav (top&side) and game/home pages | Chris McCabe |
| 11/26 | 0.5 | Fixing nav css | Nicholas Hanoian |
| 12/2 | 3 | Changed css and added breadcrumb nav | Nicholas Hanoian |
| 12/2 | 3 | Added more game content(csv, images) | Chris McCabe |
| 12/2 | 1 | CSS styling (color scheme consistency) | Chris McCabe |
| 12/3 | 2.5 | Added more game content(csv, images) | Chris McCabe |
| 12/3 | 6 | Worked on site structure (footer scalability) | Nicholas Hanoian |
| 12/4 | 1 | Styled footer | Nicholas Hanoian |
| 12/5 | 6 | Added content to homepage (recent games), added images on side of page, genre page sorts games alphabetically | Nicholas Hanoian |
| 12/6 | 2 | Worked on responsiveness of images on side of page | Nicholas Hanoian |
| 12/6 | 6 | Created ‘about’ page, color scheme change and other CSS | Nicholas Hanoian |
|  |  |  |  |
|  |  |  |  |
|  | 52.25 | <=Total Time Spent |  |
|  |  |  |  |